Project Status Summary — PQC-Powered Secure Chat System

✅ Done

1. Post-Quantum Key Exchange (Kyber simulation) — chat/crypto.py

- generate_keypair(), encapsulate_key(), decapsulate_key() — fixed a critical bug where sender and receiver never arrived at the same shared secret (mismatched hash domains + wrong key material). Now verified to produce matching secrets every time.

- MessageEncryption (AES-256-GCM) — was already correct; confirmed it provides both confidentiality and tamper-detection (InvalidTag on modified ciphertext).

- Verified with your own test_crypto.py — all 8 tests pass on a fresh run.

2. Data models — chat/models.py

- UserKeys (per-user Kyber keypair), ChatRoom (two users + stored Kyber ciphertext), Message (encrypted content, is_ai_response flag). No changes needed — schema was already solid.

3. AI chatbot integration — Gemini

- chat/utils.py — creates a dedicated ai_assistant User with its own keypair; treats the AI as "just another user" in your existing schema. Establishes the Kyber exchange once per room, then re-derives the shared secret on demand (never stores it in plaintext).

- chat/ai_service.py — wraps the current google-genai SDK (not the deprecated google-generativeai your requirements.txt had originally).

- chat/views.py — chat_view (renders decrypted history) and send_message (encrypts user message → saves → gets Gemini reply using decrypted context → encrypts reply → saves → returns plaintext to browser).

- chat/urls.py, chat/admin.py, chat/templates/chat/chat.html — routing, admin registration, minimal working UI.

4. Project wiring — verified against your real project

- Fixed requirements.txt (was UTF-16 encoded — would've broken pip install for anyone), updated the Gemini package, resolved a dependency conflict.

- Added chat/ routes to pqc_chatbot/urls.py, added LOGIN_URL/GEMINI_API_KEY to settings.py.

- Ran a real end-to-end test on your actual project: fresh migrate → login → GET /chat/ → POST /chat/send/ → confirmed only ciphertext sits in db.sqlite3, even for the human's own message.

🔲 Still to do

| Item | Why it matters |
| --- | --- |
| CRYSTALS-Dilithium digital signatures | Your abstract explicitly promises authenticity + integrity via Dilithium. Nothing exists for this yet — no signing, no verification. |
| User signup + automatic key generation | Right now I created test users manually via shell. You need a real signup view that calls pqc.generate_keypair() and creates the UserKeys row automatically. |
| User-to-user chat (not just user-to-AI) | Your ChatRoom model supports two arbitrary users, but only the AI-chat path is wired up. Human↔human messaging isn't built yet. |
| Key rotation | Mentioned in your abstract ("automatic key rotation") — no mechanism for this exists yet. |
| Real Kyber (optional upgrade) | kyber-py is already in your requirements.txt but unused — swapping the hash-based simulation for real ML-KEM would let you honestly claim genuine PQC rather than "simulates the concept." Worth doing before final submission. |
| GEMINI_API_KEY set + live-tested with a real key | I only tested with the Gemini call mocked — you still need to confirm it works against the real API on your machine. |
| Frontend polish | Current template is intentionally bare-bones — fine for a demo, but you'll likely want it to look more finished for a viva/presentation. |